SKDC(M) Paper No. 3/07
Departmental Annual Programme 2007 - 2008
	Item
	Objective
	Programmes Planned for 2007 - 2008
	Consultation

	1.
	Community Building
	
	SKDO assists to implement:


	

	
	1.1
	Meet the Public Scheme
	To provide a formalized and regular channel of communication between District Council members and 

the general public.
	Sai Kung Government Offices :

Every Monday afternoon from 2:30 p.m. and Third Monday evening from 6:30 p.m..

Tseung Kwan O Sub-office :

Every Wednesday afternoon from 2:30 p.m. and Every Wednesday evening from 6:30 p.m..

(Except third Wednesday evening)


	District Council Meeting

	
	1.2


	Community Involvement Scheme
	To arouse public interest and to stimulate community involvement, either to support on overall campaign or to meet the special needs of the district.
	(A)
Clean Hong Kong Campaign
Various activities to be finalized by the Sai Kung District Clean Hong Kong Committee.


	Sai Kung District Clean Hong Kong Committee



	
	
	
	
	(B)
Fight Crime Campaign
Various activities to be finalized by the Sai Kung District Fight Crime Committee throughout the year.


	Sai Kung District Fight Crime Committee



	
	
	
	
	(C)
Civic Education
Various activities to be organized by the Sai Kung District Civic Education Promotion Committee.
	Civic Education Promotion Committee

	1.
	Community Building (cont’d) 
	
	
	

	
	1.2

	Community Involvement Scheme (cont’d)
	
	(D)
Summer Youth Programme
Various activities to be organized by the Sai Kung District Summer Youth Programme Co-ordinating Committee.
	Summer Youth Programme Co-ordinating Committee

	
	
	
	
	(E)
Fire Prevention Campaign
Various activities to be organized by the Sai Kung District Fire Safety Committee.
	Sai Kung District Fire Safety Committee



	
	
	
	
	(F)
Road Safety Campaign
Various activities to be organized by the Working Group on Road Safety Campaign in Sai Kung.

	Traffic & Transport Committee

	
	1.3
	District Administration
	To promote residents’ awareness of and confidence in the District Administration Scheme and encourage their participation 

and support in all aspects of the work of District Administration
	(A)
District Council
(1)
To comment on Government policies which have territory-wide or district-wide implications.

(2)
To comment on all district matters and to advise on priorities.
(3) To test the proposals and the cooperation methods of DC with all 
parties, the government decided to select four districts, including Sai 
Kung District, to launch the pilot scheme in January 2007, according 
to the DC review proposal. To allow DCs to manage some district 
facilities actively, each DC can decide whether to set up a District 
Facilities Management Committee which is responsible for steering 
and monitoring the management of district facilities. To implement 
the pilot scheme, SKDC decided to set up the District Facilities 
Management Committee at 5 December 2006.

	

	
	
	
	
	(B) District Management Committee


Coordinate the efforts of departments in enhancing the provision of cross-departmental services in the districts and in tackling and resolving district issues to respond positively to district needs. Continue to develop and maintain a close, cordial and effective working relationship with the DC.
	

	
	
	
	
	(C)
Area Committee/Mutual Aid Committee/Owners’ Corporation
Formation of Mutual Aid Committees/Owners’ Corporations in Sai Kung
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	2. Culture, Recreation

and Sports
	Activities to be organized by the Sai Kung District Leisure Services Office of the Leisure and Cultural Services Department

	

	
	Name of Project
	No. of Project
	Estimated No. of Participants
	

	
	A. Major Events
	
	
	

	
	1. Athletic Meet
	1
	800
	

	
	2. Distance Run
	1
	500
	

	
	3. Swimming Gala
	1
	500
	

	
	4. Badminton Competition
	1
	400
	

	
	5. Squash Competition
	1
	80
	

	
	6. Table-tennis Competition
	1
	464
	

	
	7. Tennis Competition
	1
	200
	

	
	8. Basketball Competition
	1
	576
	

	
	9. 3-on-3 Basketball Competition
	1
	160
	

	
	10. 11-a-side Soccer Competition
	1
	432
	

	
	11. Volleyball Competition
	1
	200
	

	
	12. Handball Competition
	1
	192
	

	
	13. Sand Sculpture Competition and Fun Day
	2
	3,900
	

	
	14. Gateball Competition 
	1
	128
	

	
	15. Family Carnival / Recreation and Sports Carnival
	5
	15,600
	

	
	
	
	
	

	
	B. Regular Programme (Training & Recreational Activities)
	

	
	I. Athletics & Aquatics
	

	
	1. Progressive Swimming Scheme
	87
	1,496
	

	
	2. Life Saving (BM)
	4
	96
	

	2.  Culture, Recreation and Sports 
	
	
	
	

	(cont’d)  
	II. Dance & Fitness
	
	
	

	
	1. Aerobic Dance (Training)
	100
	1,888
	

	
	2. Children Dance (Training)
	16
	320
	

	
	3. Fitness (Multi-gym) (Training)
	108
	2,160
	

	
	4. Judo (Training)
	2
	40
	

	
	5.  Social Dance (Training)
	26
	624
	

	
	6.  Tai Chi/Tai Chi Sword (Training)
	36
	1,575
	

	
	7.  Tai Chi Made Easy (Training)
	24
	720
	

	
	8.  Yoga (Training)
	33
	660
	

	
	9.  Fitness for Children (Training)
	6
	120
	

	
	10.  Western Folk Dance (Training)
	2
	40
	

	
	11.  Jazz Dance (Training)
	5
	100
	

	
	12.  Quali Walk (Training)
	2
	40
	

	
	13.  Seminar for using fitness equipment
	12
	720
	

	
	14.  Hydro Fitness (Training)
	4
	80
	

	
	15.  X’mas Dance Party
	1
	300
	

	
	16.  Fitness Room Monthly Ticket Scheme
	6
	1,320
	

	
	17.  Wushu (Training)
	1
	20
	

	
	
	

	
	III. Individual Games
	

	
	1. Badminton (Training)
	49
	768
	

	
	2. Mini-tennis (Training)
	6
	96
	

	
	3. Squash (Training)
	31
	248
	

	
	4. Table-tennis (Training)
	18
	196
	

	
	5. Tennis (Training)
	64
	692
	

	2.  Culture, Recreation and Sports 
	
	
	
	

	(cont’d)  
	6. Go (Training)
	4
	80
	

	
	7.  Contract Bridge (Training)
	2
	48
	

	
	8.  Fencing (Training)
	2
	40
	

	
	
	
	
	

	
	IV. Outdoor Pursuits
	
	
	

	
	1. Day / Residential Camp
	2
	96
	

	
	2. Hiking Scheme
	3
	144
	

	
	3. Tree Planting Day
	1
	300
	

	
	4.  Community Garden Programme
	6
	300
	

	
	5.  Horticulture Seminar
	2
	60
	

	
	6.  Horse Riding
	2
	64
	

	
	7.  Canoe (Training)
	4
	32
	

	
	8.  Windsurfing (Training)
	4
	40
	

	
	9.  Sailing (Training)
	4
	24
	

	
	
	
	
	

	
	V. Team Games
	
	
	

	
	1. Volleyball (Training)
	3
	60
	

	
	2. Hockey (Training)
	1
	24
	

	
	3.
 Rugby (Training)
	1
	24
	

	
	4.  Baseball (Training)
	1
	20
	

	
	5.  Handball (Training)
	2
	40
	

	
	6.  Basketball (Training)
	1
	20
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	2.    Culture, Recreation and

	
	
	
	

	Sports (cont’d)
	VI.
Miscellaneous Activities for the
	
	
	

	
	Older Person
	
	
	

	
	1. Progressive Swimming Scheme
	11
	184
	

	
	2. Elderly Fitness
	17
	340
	

	
	3. Excursion
	4
	384
	

	
	4.  Gateball (Training)
	19
	380
	

	
	5.  Baduanjin 
	44
	1,320
	

	
	6.  Fitness Outreaching Programmes
	40
	1,200
	

	
	7. General Gymnastic

8. Healthy Elderly Scheme

9. Elderly Carnival

10. Table-tennis (Training)

11. Day Camp
	6
	120
	

	
	16. 
	12

2

4

3
	1,800

4,000

32

144
	

	
	
	
	
	

	
	Activities for People with Disabilities
	
	

	
	1. Disabled Programme 
	13
	977
	

	
	2. Fitness Outreaching Programmes
	25
	750
	

	
	
	
	
	

	
	Others
	
	
	

	
	1. Activities for the Recipients of Comprehensive Social Security Assistance Scheme
	3
	90
	

	
	2. Activities for the Youth at risk
	3
	90
	

	
	Total:
	914
	51,678
	

	Remarks : Exact activities will be referred to the Monthly Programme sheets of Sai Kung District Leisure Services Office
	

	3.
	Environmental Improvement
	
	
	
	

	
	3.1
Local Public Works
	Local public works to be carried out by the Sai Kung District Office


	Estimated Cost ($)
	

	
	
	1.
	Allow a Sum for Urgent Repair Works
	1,200,000.00
	

	
	
	2.
	Improvement to Footpath at Tsam Chuk Wan, Sai Kung
	120,000.00
	

	
	
	3.
	Improvement to Railing and Paving at St. Peter’s Village, Tui Min Hoi, Sai Kung
	100,000.00
	

	
	
	4.
	Improvement to Railing at Ling Yan Toi, Tui Min Hoi, Sai Kung
	80,000.00
	

	
	
	5.
	Improvement to Access Road at Pak Tam Chung, Sai Kung
	80,000.00
	

	
	
	6.
	Improvement to Leakage Dam at Kau Sai Chau, Sai Kung
	90,000.00
	

	
	
	7.
	Improvement to Footpath and Drainage Channel at Kau Sai San Tsuen, Sai Kung
	250,000.00
	

	
	
	8.
	Improvement to Footpath and Van Track at Hing Keng Shek, Sai Kung
	250,000.00
	

	
	
	9.
	Improvement to Drainage Channel near house no. 52, Wo Mei, Sai Kung
	80,000.00
	

	
	
	10.
	Improvement to Drainage Channel at Ho Chung Village, Sai Kung
	200,000.00
	

	
	
	11.
	Improvement to Footpath at Hung Fa Tsuen, Po Lo Che, Sai Kung
	100,000.00
	

	
	
	12.
	Improvement to Channel near house no.44 at Tseng Lan Shue, Hang Hau
	80,000.00
	

	
	
	13.
	Improvement to Footpath from Po Lam Road North to Mau Wu Tsai Village, Hang Hau
	100,000.00
	

	
	
	14.
	Repair to Van Track near house no. 55 to 78 at Ma Yau Tong, Hang Hau
	200,000.00
	

	
	
	15.
	Minor Improvement to Access leading to Au Tau, Hang Hau
	100,000.00
	

	
	
	16.
	Improvement to Footpath near Entrance of Pik Uk Tsuen, Hang Hau
	100,000.00
	

	
	
	17.
	Improvement to Channel near House No. 170 at Ma Yau Tong, Hang Hau
	150,000.00
	

	
	
	18.
	Repair of Footpath near Po Toi O Public Pier, Hang Hau
	220,000.00
	

	
	
	19.
	Repair of Footpath near Carpark, Tai Po Tsai Lower Village, Hang Hau
	200,000.00
	

	
	
	20.
	Improvement to paving near Tsz Tong at Pan Long Wan, Hang Hau
	150,000.00
	

	
	
	21.
	Improvement to Access in Ng Fai Tin, Hang Hau
	
150,000.00
	

	
	
	
	Total  :
	4,000,000.00
	

	
	
	
	
	
	

	3.
	Environmental 
	
	
	
	

	
	Improvement (cont’d)
	
	
	
	

	
	3.2.
Rural Public Works
	Tentative Rural Works Programme implemented by SKDO (2007-2008)

	- Rural Public Works District Committee 

- Rural Public Works Steering Committee



	No.
	Project Title
	Project Estimates

($ million)
	Commencement Date
	Finish Date
	Expenditure

($ million)

	SK-086
	Extension of access road at Sha Kok Mei, Sai Kung
	6.500
	May 2004
	June 2007
	2.751

	SK-113
	Construction of drainage channel at Mang Kung Wo, Sai Kung
	0.981
	February 2007
	June 2007
	0.881

	SK-153
	Term contract for minor works items in Sai Kung District (2006-2007)
	2.629
	July 2006
	August 2007
	1.229

	SK-111
	Construction of pavilion at Kau Sai Fisherman Village, Kau Sai Chau, Sai Kung
	0.758
	November 2006
	June 2007
	0.328

	SK-115
	Improvement to access road at Tai Mong Tsai New Village, Sai Kung
	0.500
	August 2007
	October 2007
	0.500

	SK-120
	Improvement to stream embankment from Wai Sum Tsuen to Yu Uk Tsuen, Mang Kung Uk, Hang Hau
	0.957
	February 2007
	July 2007
	0.957

	SK-122
	Improvement to Van Track and Footpath at Nam Shan, Sai Kung
	1.500
	May 2007
	September 2007
	1.500

	SK-123
	Construction of Rainshelter and Footpath at Nam Wai, Sai Kung
	0.500
	September 2007
	December 2007
	0.500

	SK-125
	Construction of Rainshelter at Tso Wo Road, Sai Kung
	0.150
	August 2007
	October 2007
	0.150

	SK-128
	Improvement to Road near House No.82, Pak Shek Terrace, Hang Hau
	0.400
	November 2007
	April 2008
	0.100

	SK-129
	Improvement to Footpath and Steps leading from Hang Hau Road to Shui Bin Tsuen, Hang Hau
	0.300
	December 2007 
	April 2008
	0.200

	SK-131
	Reconstruction of Footpath leading from Mang Kung Uk Village Office to Tseung Kwan O Hospital, Mang Kung Uk, Hang Hau
	0.400
	January 2008 
	May 2008 
	0.100

	SK-134
	Repair of Van Track at Ha Yeung New Village, Hang Hau
	1.200
	January 2008 
	June 2008
	0.300

	3.
	Environmental 
	
	
	
	

	
	Improvement (cont’d)
	
	
	
	

	
	3.2.
Rural Public Works
	
	
	
	

	
	
	
	
	
	

	SK-135
	Repair to existing Trail from Tseng Lan Shue to Fei Ngo Shan, Hang Hau
	0.400
	February 200 
	May 2008 
	0.100

	SK-136
	Reconstruction of Footpath and Footbridge near House No.41, Tin Liu, Sai Kung
	0.400
	December 2007 
	April 2008 
	0.100

	SK-137
	Improvement to Footpath at Kap Bin Long San Tsuen, Sai Kung
	0.300
	February 2008 
	May 2008 
	0.100

	SK-141
	Improvement to Access Road at Leung Fai Tin, Hang Hau
	0.600 
	February 2008 
	June 2008 
	0.100

	SK-144
	Improvement to Drainage Channel at Shan Shue Wo, Ho Chung, Sai Kung
	0.900 
	December 2007
	May 2008 
	0.600

	SK-147
	Repair to van Track near House No 55 to 78 at Ma Yau Tong, Hang Hau
	0.300 
	January 2008 
	April 2008 
	0.100

	SK 154
	Reconstruction of Access Road at Tai Ping Village, Sai Kung
	0.300 
	February 2008 
	May 2008 
	0.100

	SK-165
	Term contract for Sai Kung District 2007-08
	2.000 
	July 2007 
	June 2008 
	1.800

	
	Total ：
	21.975
	
	
	12.500

	

	
	3.3 Rural Planning and Improvement Strategy 
Works
	
	Sai Kung District Rural Planning and Improvement Strategy Works to be carried out:
	

	
	
	
	No.
	Project Title
	

	
	
	
	SK001
	Mang Kung Uk – Formation of village expansion area
	

	
	
	
	SK021
SK025
SK045
SK069
SK074
SK076

	Improvement of Hing Keng Shek Road, Sai Kung Improvement of access road at Mok Tse Che, Sai Kung
Improvement to landing area for small boats and access at Sai Wan
Improvement of Ho Chung Road, Sai Kung
Improvement of Nam Wai Road, Sai Kung
Improvement of Lung Mei Tsuen Road, Sai Kung
	

	3.
	Environmental
Improvement (cont’d)
	
	Sai Kung District Rural Planning and Improvement Strategy Works being carried out:
	

	
	
	
	No.
	Project Title
	

	
	
	
	
SK068
	Tseng Lan Shue drainage improvement (Phase III)
	

	
	
	
	
SK099



	Construction of access road & car parks at Sha Kok Mei Village, Sai Kung
	

	

	
	
	
	
	
	

	
	3.4  Government Departments, Local Organizations & Committees
	To upkeep environmental

health condition in Sai Kung & Tseung Kwan O and to alert public awareness of environmental protection.
	Activities to be organized by the Environmental Health Section of the Food and Environmental Hygiene Department
	

	
	
	Name of Project
	No. of Project
	Estimated No. of

Participants

	
	
	Clean Hong Kong District Action Plan
	
	

	
	
	Not yet finalized until April 2007
	-
	-

	
	
	
	
	

	
	
	District Campaign
	
	

	
	
	1.
Anti-mosquito Campaign
	3
	1,000

	
	
	2.
Anti-rat Campaign
	2
	1,000

	
	
	3.
Year-end Clean-up
	1
	2,000

	
	
	Lunar New Year Fair Sites
	
	

	
	
	4. 
Lunar New Year Fair Sites at Po Hong Park, Tseung Kwan O and Sai Kung Man Yee Playground


	1
	60,000

	
	
	
	
	

	3.
	Environmental
	
	
	

	
	Improvement (cont’d)
	
	
	

	
	3.5
District Works Projects 
	9 high-priority works projects
	
	

	
	proposed by the District Facilities Management Committee,
	
	Proposed District Works Proejct
	Responsible Departments
	Estimated Expenditure
	Estimated Expenditure in 2007-08

	
	SKDC
	1
	To open the Area of 77 for sitting-out and “Pet Park” as well as to change the area outside car park of Kau Sai Golf Course to “Pet Park”
	LCSD, EPD
	$5,800,000
	$600,000

	
	
	2
	Provision of sitting-out facilities in Area 56
	LCSD, SKDO
	$1,400,000
	$350,000

	
	
	3
	Provision of sitting-out facilities and facilities for fishing in waterfront near “Oscar by the Sea”
	SKDO
	$300,000
	$300,000

	
	
	4
	Setting up venues for marriage in the district
	LCSD
	$250,000
	$250,000

	
	
	5
	Beautification and greening of central dividers and roadside
	SKDC
	$430,000
	$430,000

	
	
	6
	To study the feasibilites to change railings along the road to planters and to provide a safe “safety islands”
	TD, HD, SKDO
	$170,000
	$170,000

	
	
	7
	To review cycle tracks in the developed area in TKO and to set up various cycle parks and scenic spots along the tracks
	PLAND, CEDD, SKDO
	$400,000
	$400,000

	
	
	8
	Beautification of Sai Kung Waterfront
	SKDO, VTC
	To be confirmed
	To be confirmed

	
	
	9
	Provision of self-service storage facilities in Silverstrand Beach, Clear Water Bay First Beach and Clear Water Bay Second Beach
	LCSD
	To be confirmed
	To be confirmed

	
	
	
	Sub-total
	
	$8,750,000
	$2,500,000

	
	
	
	
	
	
	
	

	3.
	Environmental
	Six district works project being considered and discussed
	
	
	
	

	
	Improvement (cont’d)
	
	Proposed District Works Proejct
	Responsible Departments
	Estimated Expenditure
	Estimated Expenditure in 2007-08

	
	
	1
	Beatification or greening of lands pending development in Tseung Kwan O 
	SKDO, LCSD 
	$800,000
	$800,000

	
	
	2
	Increase and improve the facilities at Ap Tsai Hill, Tseung Kwan O
	SKDO
	$1,000,000
	$1,000,000

	
	
	3
	Building 8 shelters and seats at Pak Sha Wan
	SKDO
	$320,000
	$320,000

	
	
	4
	The proposal of building a rain shelter outside the Sai Kung Jockey Club Town Hall
	SKDO
	$150,000
	$150,000

	
	
	5
	Project of building 8 T-shape shelters and seats near Sun King Terrace
	SKDO
	$320,000
	$320,000

	
	
	6
	Building large scale shelter at Man Yee Playground
	SKDO
	$500,000
	$500,000

	
	
	
	Sub-total
	
	$3,090,000
	$3,090,000

	
	
	
	
	
	
	
	

	
	
	Total 
	$11,840,000
	$5,590,000

	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	

	
	
	
	
	
	
	
	

	4.
	Development Coordination
(Planning Department)
	
	The annual programme for 2007-2008 is as follows :


	District Council, where appropriate

	
	4.1
District Planning
	To provide a framework to guide development by the preparation of plans and other documents.
	(I) 
Outline Zoning Plans (OZPs)
1.
Amendments to the Approved Tseung Kwan O OZP and processing of possible objections.


	

	
	
	
	2. 
Amendments to the Approved Tai Mong Tsai and Tsam Chuk Wan OZP and processing of possible objections.
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	(II) 
Outline Development Plan (ODP)
	

	
	
	
	
	

	
	
	
	1.
Revision of the adopted Tseung Kwan O ODP.
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	(III)
Layout Plans (LPs)
	

	
	
	
	
	

	
	
	
	1. Major revisions of the LPs for Tiu Keng Leng, Tseung Kwan O Town Centre and Siu Chik Sha.

	

	
	
	
	2.
Minor revision of the LPs for Hang Hau North and Tai Po Tsai.


	

	
	
	
	3. Preparation of LP for Sha Kok Mei Village.


	

	
	
	
	4.
Preparation of LP for Ho Chung and Nam Pin Wai Villages.
	

	4.
	Development Coordination (cont’d)
	
	
	

	
	4.1  District Planning 
	
	(IV)
Planning Briefs (BPs)
	

	
	
	
	
	

	
	
	
	1.
Preparation of BPs for “Comprehensive Development Areas” in Area 4, Sai Kung Town..


	

	
	
	
	
	

	
	
	
	
	

	
	
	
	(V)
Development Control
	

	
	
	
	
	

	
	
	
	1.
Processing of development proposals in Sai Kung and Tseung Kwan O.
	

	
	
	
	2.
Processing of planning applications, rezoning requests and appeal cases in areas covered by statutory plans.
	

	
	
	
	

	
	
	
	

	
	
	(VI)
Others
	

	
	
	
	

	
	
	1.
Participation in Steering Groups, Working Groups and Study Management Groups of various consultancy studies.
	

	
	
	
	

	

	
	
	
	

	
	
	
	

	4.
	Development Coordination  
	
	
	

	
	(CEDD)
	
	
	

	
	4.2  Civil Engineering and Development
	Development of Tseung Kwan O and Sai Kung
	(A)  Projects under design 
	

	
	
	
	Project No
	Works description & Programme
	

	
	
	
	1.
7715CL 
-


	Infrastructure Works at Town Centre South and Tiu Keng Leng

Provision of infrastructure for Areas 65 to 68 and Area 72.  Works include roads, footpaths, cycletracks, waterworks, drainage works and landscape works.  Works are scheduled to commence in 2009 for completion in end 2011.


	

	
	
	
	2.
7716CL
-
	Infrastructure Works for Tseung Kwan O Stage 1 Landfill Site

Works include cycletracks, footpaths, landscape works, two bridges across Eastern Drainage Channel (one will be a feature bridge), drainage works and waterworks.  Works are scheduled to commence in end 2008 for completion in 2013 in two packages.


	

	4.
	Development Coordination  (cont’d)

4.2  Civil Engineering and Development
	
	3.
7717CL
-
	Infrastructure works at Pak Shing Kok

Works include the site formation and infrastructures for Pak Shing Kok.  Roads, drains, sewers and waterworks will be provided.  Works are scheduled to commence in late 2008 for completion in 2013.
	

	
	
	
	
	
	

	
	
	
	(B) Works under construction


	

	
	
	
	1.
741TH
-
	Northern Access to Area 86, Tseung Kwan O

Works include construction of 550m of road to provide access to area 86 development from Wan Po Road.  Works are entrusted to MTRCL and the contract commenced in June 2006 for completion in early 2009.


	

	
	
	
	2.
782TH 
-


	Footbridge Linking Areas 45 and 55a, Tseung Kwan O and Miscellaneous Works

Works include a footbridge linking areas 45 and 55a, Tseung Kwan O, slope improvement works at Road D4 and construction of an underground desilting chamber .  Contract commenced in April 2004 and works were completed in mid 2006.


	

	5.   Housing (Housing Department)
(A) Population Projection of Estate/Courts in Sai Kung District (4/2007 – 3/2008)

	
	TPS
	Estate         
	BRO
	Court
	PSPS
	

	Mth/

Year
	Po

Lam
	King

Lam
	Tsui

Lam


	Hau

Tak


	Kin

Ming
	Sheung

Tak
	Ming

Tak
	Choi

Ming
	Ying

Ming


	Yan Ming


	King Ming


	Ho Ming


	Chung Ming
	Yu Ming
	Yuk Ming
	Hin Ming
	Wo Ming
	Kwong Ming
	Po

Ming


	Tong Ming
	Hong Sing Gdn
	Fu Ning

Gdn
	On Ning
Gdn
	Beverly

Gdn
	Bauhinia Gdn
	Cumulative

Total

	4/07
	19620
	19100
	18500
	14200
	22100
	20800
	4850
	16000
	6500
	6200
	3500
	2700
	6200
	4500
	6600
	2300
	6700
	13900
	4100
	9800
	6800
	9000
	8300
	14500
	10500
	257270

	5/07
	19620
	19100
	18500
	14200
	22100
	20800
	4850
	16000
	6500
	6200
	3500
	2700
	6200
	4500
	6600
	2300
	6700
	13900
	4100
	9800
	6800
	9000
	8300
	14500
	10500
	257270

	6/07
	19620
	19100
	18500
	14200
	22100
	20800
	4850
	16000
	6500
	6200
	3500
	2700
	6200
	4500
	6600
	2300
	6700
	13900
	4100
	9800
	6800
	9000
	8300
	14500
	10500
	257270

	7/07
	19620
	19100
	18500
	14200
	22100
	20800
	4850
	16000
	6500
	6200
	3500
	2700
	6200
	4500
	6600
	2300
	6700
	13900
	4100
	9800
	6800
	9000
	8300
	14500
	10500
	257270

	8/07
	19620
	19100
	18500
	14200
	22100
	20800
	4850
	16000
	6500
	6200
	3500
	2700
	6200
	4500
	6600
	2300
	6700
	13900
	4100
	9800
	6800
	9000
	8300
	14500
	10500
	257270

	9/07
	19620
	19100
	18500
	14200
	22100
	20800
	4850
	16000
	6500
	6200
	3500
	2700
	6200
	4500
	6600
	2300
	6700
	13900
	4100
	9800
	6800
	9000
	8300
	14500
	10500
	257270

	10/07
	19620
	19100
	18500
	14200
	22100
	20800
	4850
	16000
	6500
	6200
	3500
	2700
	6200
	4500
	6600
	2300
	6700
	13900
	4100
	9800
	6800
	9000
	8300
	14500
	10500
	257270

	11/07
	19620
	19100
	18500
	14200
	22100
	20800
	4850
	16000
	6500
	6200
	3500
	2700
	6200
	4500
	6600
	2300
	6700
	13900
	4100
	9800
	6800
	9000
	8300
	14500
	10500
	257270

	12/07
	19620
	19100
	18500
	14200
	22100
	20800
	4850
	16000
	6500
	6200
	3500
	2700
	6200
	4500
	6600
	2300
	6700
	13900
	4100
	9800
	6800
	9000
	8300
	14500
	10500
	257270

	1/08
	19620
	19100
	18500
	14200
	22100
	20800
	4850
	16000
	6500
	6200
	3500
	2700
	6200
	4500
	6600
	2300
	6700
	13900
	4100
	9800
	6800
	9000
	8300
	14500
	10500
	257270

	2/08
	19620
	19100
	18500
	14200
	22100
	20800
	4850
	16000
	6500
	6200
	3500
	2700
	6200
	4500
	6600
	2300
	6700
	13900
	4100
	9800
	6800
	9000
	8300
	14500
	10500
	257270

	3/08
	19620
	19100
	18500
	14200
	22100
	20800
	4850
	16000
	6500
	6200
	3500
	2700
	6200
	4500
	6600
	2300
	6700
	13900
	4100
	9800
	6800
	9000
	8300
	14500
	10500
	257270

	平均
	19620
	19100
	18500
	14200
	22100
	20800
	4850
	16000
	6500
	6200
	3500
	2700
	6200
	4500
	6600
	2300
	6700
	13900
	4100
	9800
	6800
	9000
	8300
	14500
	10500
	257270

	5.     Housing (cont’d)
	(B) Major Works in Public Housing Estate 2007/2008
	

	
	
	
	
	

	
	
	Work schedule for Sheung Tak Estate
	

	
	
	Description of Works
	Location
	Expected Implementation date

	
	
	Repainting of Lift Landing Doors & Architraves
	Sheung Chun/Yan/Yee Houses
	8/2007

	
	
	
	
	

	
	
	
	
	

	
	
	2.  Work schedule for Ming Tak Estate
	

	
	
	Description of Works
	Location
	Expected Implementation date

	
	
	Re-plumbing Works
	All Domestic Units
	4/2007

	
	
	Installation of Voice Synthesizers for VIP
	Ming Tao and Ming Kok Houses
	10/2007

	
	
	
	
	

	
	
	
	
	

	
	
	3.  Work schedule for Hau Tak Estate
	

	
	
	Description of Works
	Location
	Expected Implementation date

	
	
	Re-painting of Lift Landing Doors & Architraves
	Tak Yue and Tak On Houses
	10/2007

	
	
	Installation of Voice Synthesizers for VIP
	Tak Chak/Fu/Chi/Hong Houses
	6/2007

	
	
	Re-plumbing to all Blocks
	All Domestic Units
	5/2007

	
	
	
	
	

	
	
	
	
	

	
	
	4.  Work schedule for Kin Ming Estate
	

	
	
	Description of Works
	Location
	Expected Implementation date

	
	
	Supply and Installation of Vent Pipe to Soil Pipe
	Low Level Units of All Domestic Blocks
	5/2007

	
	
	Installation of Escape Route Signage
	Lift Lobby at Each Floor of All Domestic Blocks
	6/2007

	
	
	
	

	6.
	Lands Matter (SKDLO)
	
	(A) Forecast of Small House Grants for 2007-2008

	
	
	
	
	
	
	

	
	
	
	Type
	No. of Cases
	Area (sq.m.)
	Remarks



	
	
	
	Small House Grants (including Private Treaty/Exchange/Free Building Licences)


	100
	6503
	

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	(B) Land Acquisition & Clearance

	
	
	
	Name of Project
	Works Agent
	Scheduled

Commencement Date
	Lands Affected



	
	
	
	Construction of Sai Kung Public Pier No. 2


	CEDD
	April 2007
	Government Land

	
	
	
	PWP Item No. 4340DS – Mang Kung Uk Sewerage

	DSD
	January 2008
	Government Land and Private Land

	
	
	
	PWP Item No. 120CD – Drainage Improvement in Sai Kung, Ho Chung Channel


	DSD
	Phased handover commencing from  

30 March 2007
	Government Land and Private Land

	
	
	
	Replacement and Rehabilitation of Water Mains – Stage 2

	WSD
	April 2007
	Government Land

	
	
	
	Improvement to Footpath at Long Keng, Sai Kung


	DO/SK
	April 2007
	Government Land

	6.
	Lands Matter (cont’d)
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	Improvement to Footpath at Tsam Chuk Wan, Sai Kung


	DO/SK
	May 2007
	Government Land

	
	
	
	Replacement and Rehabilitation of Water Mains – Stage 2


	WSD
	April 2007
	Government Land



	
	
	
	Port Shelter Sewerage Stage 2, Village Sewerage at Wong Chuk Wan


	DSD
	November 2007
	Government Land

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	
	
	
	
	
	
	

	7.
	Traffic & Transport (TD)
	
	
	

	
	7.1
Bus Route    Development Programme for Sai Kung Distroct
	To submit annual programme on the proposed changes in franchised bus services for the coming 2 years in response to new developments and changes in population in the district
	Route rationalization, frequency improvements, or upgrading of services will be implemented to suit passenger demand.  If necessary, new bus service will be proposed.
	Traffic & Transport Committee

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	7.2 
Major Change in Public Transport Services
	To ensure public transport services match passenger demand
	Continuous exercise. Consultation with the Members of Traffic & Transport Committee about their views on the major changes in public transport services so as to match passenger demand.


	Traffic & Transport Committee

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	7.3 
Road Improvement Work
	To upgrade, improve and expand the existing road network to cope with demand
	Traffic flows in the district will continue to be monitored.  Necessary improvement (both major and minor) will be planned and implemented to cater for any traffic growth.  During the year 2007-2008, it is expected that the following major improvement projects would commence:


	Traffic & Transport Committee

	
	
	
	i)
Signal decommissioning works at Po Yap Road / Po Shun Road junction;
	

	7.
	Traffic & Transport (TD) (cont’d)
	
	
	

	
	
	
	ii)
Improvement works at Po Shun Road / Tong Chun Street roundabout and Wan Po Road / Chiu Shun Road roundabout; and
	

	
	
	
	iii)
Improvement works at Tsui Lam Road.
	

	
	
	
	
	

	
	
	
	It is expected that the following major improvement projects would continue/ be completed:


	

	
	
	
	i.)
Improvement to the directional signage system at Tseung Kwan O;
	

	
	
	
	ii)
Construction of Public Transport Interchange at Sai Kung Town North; and
	

	
	
	
	iii)
Widening of Po Tung Road / Fuk Man Road roundabout.
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	7.4 
Traffic Management Scheme
	To ensure the safe and efficient use of the existing road network


	Review major road junctions and speed limits where appropriate to improve traffic flow and road safety.
	Traffic & Transport Committee

	8.　
	Education
	(A) School Building Programmes:

To provide sufficient school places for all primary and secondary students.

(B) School Improvement Programme (SIP):

To bring the existing government and aided schools up to the latest standard of provision.

(C) School Closure:


	i. Two new direct subsidy schools, namely, Creative Secondary School and Evangel College, commenced operation in the 2006/07 school year in Sai Kung District.

ii. The construction of the premises of Creative Secondary School was completed in late 2006.  The school has started operation in the new premises since January 2007.

iii. There is no new school building programme for Sai Kung in the 2007/08 school year.

To meet the needs of special schools in implementing the New Senior Secondary Academic Structure, the following schools will have further SIP conversion works:

i. Hong Chi Morninghill School, Tsui Lam

ii. Haven of Hope Sunnyside School

HKTA Tong Tang Sook Fong Memorial School and Sai Kung Central Primary School will cease operation with effect from 1.9.2007.

	

	8.　
	Education (cont’d)
	(D) IMC Schools

Under the Education (Amendment) Ordinance into operation in January 2005, sponsoring bodies of all aided schools are required to set up the IMC to manage their schools on or before 1.7.2009. 


	i.  The following IMC schools were established before 13.3.2007:

a. WEO Chang Pui Chung Memorial School 

b. Po Kok Secondary School
c. YCH Lan Chi Pat Memorial Secondary School

d. YCH Wong Wha San Secondary School
e. YCH Chan Iu Seng Primary School
f. HHCKLA Buddhist Ching Kok Secondary School
g. Lok Sin Tong Lau Tak Primary School
h. STFA Cheng Yu Tung Secondary School
i. STFA Leung Kit Wah Primary School
j. TWGH Lui Yun Choy Memorial College
k. TWGH Wong Yee Jar Jat Memorial Primary School
l. POH 80th Anniversary Tang Ying Hei College

m. POH Chan Kwok Wai Primary School
n. HK&M Lutheran Queen Maud Secondary School
o. HK&M Lutheran Church Ming Tao Primary School
p. HK&M Lutheran Church Primary School
q. YOT Tin Ka Ping Primary School
ii.  The following schools have pledged to set up their IMCs in the 2006/07 school year:

a. Cheng Chek Chee Secondary School of SK&HH Dist. N. T.
b. C&MA Sun Kei Secondary School 

c. HHCKLA Buddhist Wong Cho Sum School
iii.  In the 2007/08 school year, most schools in Sai Kung District will have their IMCs already set up.
	

	8.　
	Education (cont’d)
	(E) External School Review (ESR)

The EMB will conduct the first cycle of External School Review (ESR) on public schools from 2004 to 2008.

(F) School-based Professional Support:

To enhance the teaching and learning in schools.

(G) PTAF


	i. 4 primary and 5 secondary schools will take part in the 2006/07 ESR exercise.  

ii. 3 primary and 2 secondary schools will take part in the 2007/08 ESR exercise.
i. The CUHK and HKIED will provide on-site support to enhance the learning and teaching of various subjects in schools through the Quality School Improvement (QSI) Project, Partnership for Improvement of Learning & Teaching (PILT) Project, Variation for the Improvement of Teaching & Learning (VITAL) Project and Project on Assessment respectively.  Experienced principals are invited to provide mentorship to other principals, while excellent teachers are invited to share their experiences with partner schools.
ii. The Education and Manpower Bureau will step up measures to provide on-site support to enhance the learning and teaching quality of pre-primary education.
The second inaugural ceremony of the Federation of Parent-Teacher Association of Sai Kung District was held on 3.3.2007.  A total of 25 schools have joined the federation.  Programmes/activities on parental education will be launched in the year.


	

	8.　
	Education (cont’d)
	(H) School Heads Association:

To facilitate communication among Heads of schools including Secondary, Primary and Kindergartens and to promote professionalism on education issues.

(I) Secondary 6 Joint Admission Scheme:

To facilitate the potential secondary six candidates to seek S6 vacancies in the district.


	The Sai Kung District School Heads Association in collaboration with the Sham Shui Po & Sai Kung District School Development Section will continue to contribute her effort in organizing various activities such as Education Expo, educational talks & visits and S6 Joint Admission Scheme, etc.
Similar to previous years, the Secondary 6 Joint Admission Scheme will be held in a school in Sai Kung District.


	

	8.　
	Education (cont’d)
	(J) Reforming the academic structure for Senior Education and Higher Education:

To reform the existing structure and curriculum of the existing Senior Secondary Education.
(K) New Initiatives in Pre-primary Education
	The Bureau is preparing secondary schools and special schools for the full implementation of “3+3+4” in 2009.

The Education and Manpower Bureau is going to implement a Pre-primary Education Voucher Scheme (PEVS) with a view to providing direct subsidy to parents from the 2007/08 school year onwards and a financial support for the professional upgrading of kindergarten principals and teachers and setting up a quality assurance mechanism for kindergartens/kindergarten-cum-child care centres and schools with kindergarten classes.

	

	
	
	
	
	

	9. Police
(Wong Tai Sin District – 

Sai Kung Division)
	
	ANNUAL POLICING PLAN 2007

WONG TAI SIN DISTRICT

[ SAI KUNG DIVISION ]


	

	
	To maintain law and order in Wong Tai Sin District.
	Wong Tai Sin District will pursue the following enforcement priorities :
	

	
	
	· prevent and detect violent crime through a strong police presence, intelligence-led operations, and prompt responses to reports, including domestic violence.

· actively pursue triads and youth gangs by targeting key triad personalities, particularly those congregating in or around school locales and pursuing sources of triad income. 

· prevent and detect quick cash crimes by enhancing community awareness and enlisting support from the security and property management industries.

· conduct intelligence based operations against drug traffickers, and adopt a multi-agency drug prevention approach, particularly aimed at youths.

· tackle street level crime involving visitors and illegal immigrants, particularly syndicated prostitution, miscellaneous theft, deception, pickpocketing and rural crimes.

· enhance road safety awareness with special emphasis on elderly pedestrians and youths.


	

	9. Police (cont’d)

(Sai Kung Division)
	
	Annual Policing Plan – Sai Kung Division

Six Monthly Progress Report 

(July to December 2006)

	

	
	This report outlines some of our activities and achievements in accordance with the annual policing plan, submitted to the district council in early2006, which aims to ensure that law and order in the division is maintained at a high level.
	During the past six months a number of enforcement priorities were pursued as follows :-
	

	
	
	
	To prevent and detect crime through a strong police presence, intelligence-led operations and prompt responses to reports, including domestic violence
No report of domestic violence was received. There was an increase of 11 cases of serious assaults. In general, crime in both categories is very low compared to other police divisions.

To actively pursue triads and youth gangs
Triad activity in the division is under close monitoring.  Number of reported cases remains negligible.  There was no incident involving car jockeys at the seafront. Nonetheless, continuous vigilance is required.  Debt collection remains at a very low level with only 4 cases reported in the past six months. 3 of these debt collection cases involved criminal damage to property.


	

	9.  Police (cont’d)

(Sai Kung Division)
	
	
	
	

	
	
	
	To ensure strategic deployment of resources to prevent and detect quick cash crime
With regard to robbery, there were only 7 cases of robbery reported in six months which was approximately one per month. Once again, the said crime has been kept at a low level.


	

	
	
	
	Adopt a multi-agency approach to drug prevention, particularly youth involvement in drugs
There were 2 cases which 3 young persons involved in drugs activities.  Indeed youth crime remains very low. Although the number of persons arrested stands at 21 during the reporting period, it was primarily the result of a dedicated operation being conducted. In Sai Kung youth crime usually involves either shop theft or minor assaults.


	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	
	

	9. Police (cont’d)
	
	
	

	(Sai Kung Division)
	
	
	To tackle street level crime involving visitors, tourists and illegal immigrants
Illegal immigrants are involved mainly in the theft of buddhist pine and aquilaria sinensis.  In the past six months 94 illegal immigrants were arrested, 4 were arrested for theft of Buddhist pine cases.

Enhance enforcement of the selective traffic enforcement policing
There are no traffic accident blacksites in the division but the reduction of traffic accidents and traffic offences remains a priority area for policing.
	

	SUMMARY


As members will note, Sai Kung is being policed very effectively and crime remains at a low levels; full statistics on crime are attached at annex.


The only area of concern remains burglaries and significant resources from the division, district and regional headquarters are being utilised.  In the second half of 2005 there were 99 cases of burglary, which dropped to 68 cases for the period of January to June 2006. During the second half of 2006, there were 66 cases of burglary reported. Therefore, in comparison, the division has made significant reductions; almost a 33% reduction compared to 2005 which indicates that the policing strategies for this offence are having a significant effect.  Two villages have adopted the village CCTV system but there appears to be a reluctance for other villages to participate which is a pity as the scheme has proven to be very successful at eliminating burglaries.  Many village houses do not have alarm systems and householders still leave windows open allowing easy ingress for thieves.  Letters have written to every household in the division urging them to upgrade security but very few heed the entreaties.  Burglary remains at a high level despite significant reductions and we will continue to give this top priority.

	
	
	
	
	

	9. Police (cont’d)
	
	
	
	

	(Sai Kung Division)
	
	
	Crime Figures for SK
	

	
	
	
	Jul-Dec 2005
	Jan-Jun 2006
	Jul-Dec 2006
	

	
	Domestic Violence
	:
	4(4)
	5(5)
	0
	

	
	Serious Assaults & Wounding
	:
	20(11)
	21(13)
	32(19)
	

	
	Cases involving triads
	:
	5(4)
	1(1)
	3(3)
	

	
	Debt Collection Cases, Criminal Intimidation & Criminal Damage
	:
	6(0)

2

3
	3(0)

1

2
	4(0)

1

3
	

	
	Robbery
	:
	2(1)
	1(0)
	7(1)
	

	
	Burglary
	:
	99(9)
	68(4)
	66(2)
	

	
	Snatching
	:
	0(0)
	0(0)
	2(0)
	

	
	Shoptheft
	:
	6(2)
	4(3)
	6(3)
	

	
	Shoptheft 

(Juvenile under 21)
	:
	0
	1
	3
	

	
	No. of AP

(Juvenile under 21)
	:
	15
	9
	21
	

	
	Gambling arrests
	:
	1
	1
	3
	

	
	Prostitution arrests
	:
	0
	0
	0
	

	
	Street deception
	:
	0(0)
	0(0)
	0
	

	
	Attempt Telephone Deception
	:
	0
	2
	8
	

	
	Telephone Deception
	:
	1
	3
	1
	

	
	Pickpocket
	:
	0(0)
	2(0)
	0
	

	
	
	
	
	
	
	

	
	Remarks : ( )Denote for detected cases
	
	
	

	9.  Police (Cont’d)

(Kwun Tong District)
	
	KWUN TONG DISTRICT

OPERATIONAL PRIORITIES 2007
	

	
	To ensure the law and order of Kwun Tong District (Kwun Tong and Tseung Kwan O Division) is maintained at a high level.


	Kwun Tong District will pursue the following enforcement priorities :


	

	
	
	· prevent and detect violent crime through a strong police presence, intelligence-led operations and professionally responding to all reports of violent crime, including domestic violence.

· strengthen our intelligence system to target triad personalities, including youth gangs, by taking prompt and professional action in response to all triad-related crime, and adopting proactive measures to attack the sources of triad income, including illegal debt collection activities.

· ensure focused deployment of resources to target criminal groups to prevent and detect quick cash crimes, including robberies, snatchings and burglaries.

· mount intelligence-led operations against trafficking of dangerous drugs, and adopt a multi-agency drug prevention approach, particularly aimed at young people.

· implement strategies to combat organized illegal gambling, including street gambling.

· tackle crimes involving visitors and illegal immigrants, particularly prostitution, street deception and pickpocketing.

· enhance public road safety awareness and enforce the ‘Selective Traffic Enforcement Policy’ commensurate with prevailing conditions. 
· promote awareness among police officers and the community in combating terrorist activity.

	

	9.  Police (Cont’d)

(Tseung Kwan O Division)
	
	Annual Policing Plan - Tseung Kwan O Division

Annual Report for 2006
	

	
	This report lists out some operations and the progress made by Police in accordance with the 2006 Annual Policing Plan tabled to the District Council.  The objective of the Policing Plan is to ensure law and order of Tseung Kwan O Division is maintained at a high level.
	Police carried out the following law enforcement operations over the past year:
	

	
	
	
	
	

	
	
	(
	Prevent and detect violent crime through a strong frontline police presence, intelligence-led operations, and prompt responses to reports, including domestic violence.



	

	
	
	
	
A total of 3,023 crime reports were received in Tseung Kwan O Division in 2006, representing a rise of 578 cases (+24%) as compared with 2,445 cases in 2005.  However, it is pleased to note that the detection rate increased from 37% in 2005 to 41% in 2006.


When compared with 2005, most of the increased cases in Tseung Kwan O Division in 2006 were minor criminal offences including Shoptheft (+179 cases), Miscellaneous Theft (+166 cases), Object fell from height [+46 cases] and Telephone Deception (+34 cases).  In view of it, Tseung Kwan O Division, Kwun Tong District and Kowloon East Regional Crime Prevention Office have closely worked hand in hand to enhance public awareness of theft prevention through various publicity campaigns and education.  


	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	9.  Police (Cont’d)
	
	
	
	

	(Tseung Kwan O Division)
	
	
	The increase in violent crimes is another area of our concern.  A total of 513 violent reports were received in Tseung Kwan O Division in 2006, representing an increase of 124 cases (+32%) as compared with 389 cases in 2005.  Amongst these, there was a significant increase in Serious Assault cases, which stemmed from various kinds of disputes.  There were a total of 269 reports, representing an increase of 65 cases as compared with 204 cases in 2005.  Besides, 75 cases of Criminal Intimidation were reported, representing an increase of 33 cases as compared with 42 cases in 2005.  Most of these cases were stemmed from personal disputes.
	

	
	
	
	

	
	
	
	
A total of 68 assault cases involving domestic violence were received in 2006, representing a rise of 7 cases as compared with 61 cases in 2005.  Police will continue to liaise and co-operate closely with the Social Welfare Department with a view to reducing the number of these cases.


In 2006, Tseung Kwan O Division received a total of 21,425 ‘999’ calls, of which 1,387 were emergency ones.  There were 17 occasions that the police failed to meet the pledged response time.  The overall successful response rate was 98.8%.
	

	
	
	
	
	

	
	
	(
	Actively pursue triads and youth gangs by strengthening intelligence networks, targeting key triad personalities and pursuing sources of triad income from activities such as illegal debt collecting.

	

	10.  Police (Cont’d) 
(Tseung Kwan O Division)
	
	
	
A total of 35 cases involving triad societies were reported in Tseung Kwan O Division in 2006, of which 29 were detected, representing a substantial decrease of 37 cases (-51%) as compared with 72 cases in 2005.  A total of 91 cases involving illegal debt-collecting activities were received this year, representing a substantial decrease of 60 cases as compared with 151 cases in 2005.  Cases dropped were mainly criminal damage involving debt-collecting activities.  The Access Control Project by Kowloon East Regional Crime Prevention Office, Mutual Aid Committees and Owners’ Corporation has gradually become effective.  Police will continue to liaise and co-operate with the management staff of buildings to enhance their alertness on stopping suspicious-looking characters from entering the buildings for committing crimes.


A total of 16 successful raids against street gambling were carried out in 2006 and a total of 63 persons were arrested.  As most of the arrested persons were the aged, Police have proactively visited the street gambling black spots with the outreaching social workers of the Social Welfare Department, persuading the elderly to make use of the cultural and recreational facilities provided by the government and voluntary organizations and to avoid taking part in illegal gambling.
	

	
	
	
	
	

	
	
	
	Overall speaking, the problem of triad and youth gangs in Tseung Kwan O Division is not serious.  Yet, Police will continue to work hard to combat triad activities and step up their patrols at the hot spots where youth gangs used to gather to prevent the youth from committing crimes.
	

	
	
	
	

	9.  Police (Cont’d)
	
	
	
	

	(Tseung Kwan O Division)
	
	(
	Ensure strategic deployment of resources to prevent and detect quick cash crimes, and to target criminal groups.
	

	
	
	
	A total of 49 Robbery cases were received in Tseung Kwan O Division in 2006, representing a slight increase of 5 cases as compared with 44 cases in 2005.  Among them, the bully-type robberies committed by the youth increased from 13 cases in 2005 to 20 cases in 2006.  After sparing no efforts in tracking down the robbers, the ad hoc team comprising District Anti-Triad Squad of Kwun Tong District and uniformed officers detected 10 cases and arrested 25 young persons.
	

	
	
	
	The number of Burglary cases in Tseung Kwan O Division is still a matter of our considerable concern.  A total of 183 cases were reported in 2006, representing a drop of 5 cases (-3%) as compared with 188 cases in 2005.  Among them, Burglary cases in low-density village houses decreased 23 cases from 118 cases in 2005 to 95 cases in 2006, representing a drop of 20%.  Police will continue to step up uniformed and plainclothes officers’ patrols on focal spots to combat and prevent cases of this kind.
	

	
	
	
	
	

	
	
	
	A total of 124 cases of Theft from Vehicle were reported in 2006, representing a drop of 16 cases as compared with 140 cases in 2005.  There were a total of 65 cases of TCWA in 2006, 17 cases more than the 48 cases in 2005.  Police will continue to step up patrols and set up roadblocks at black spots.  Meanwhile, Police will strengthen liaison with the management of car parks with a view to enhancing their security guards’ awareness to prevent vehicle crimes.
	

	9.  Police (Cont’d) 
	
	
	
	

	(Tseung Kwan O Division)
	
	(
	Adopt a multi-agency drug prevention approach, particularly aimed at youth

	

	
	
	
	Police noted that the number of drug abusers and addicts amongst teenagers under the age of 21 in Tseung Kwan O Division was on the rise.  In 2006, 5 cases were reported with 5 persons arrested, whereas 2 cases of this kind were reported with 2 persons arrested in 2005.  Police are very concerned about drug abuse and drug-taking problems amongst the youth and we have conveyed anti-drug abuse and anti-drug taking messages to the young people through a multi-agency drug prevention approach.  Seminars to school students and Junior Police Call are an on-going exercise to make it more effective.
	

	
	
	
	
	

	
	
	
	
	

	
	
	(
	Tackle street level crime involving visitors, tourists and illegal immigrants, particularly syndicated prostitution, street level deception and pickpocketing.
	

	
	
	
	
	

	
	
	
	Street deception is another matter of Tseung Kwan O Division’s concern.  District Crime Squad and the Intelligence Section of Kwun Tong District have been specially tasked to tackle these cases.  To prevent such crimes, Police have closely liaised with banks, put up posters in housing estates and distributed leaflets to residents.  17 cases of Street Deception were reported in 2006, representing a significant drop of 41.4% as compared with 29 cases in 2005.
	

	
	
	
	
	

	9.  Police (Cont’d)
	
	
	
	

	(Tseung Kwan O Division)
	
	
	
In 2006, a total of 9 Illegal Immigrants (II) were arrested for crimes in Tseung Kwan O Division (three for Theft from Vehicle, three for Possession of Offensive Weapon, two for Snatching and one for Possession of Instrument Fit for Unlawful Purposes) and 26 Two-way permit (TWP) holders were arrested for Shoptheft, Miscellaneous Theft, Possession of / Using a Forged Identity Card, Burglary, Robbery and Criminal Intimidation whereas 6 IIs and 44 TWP holders were arrested for committing various crimes in 2005.
	

	
	
	
	
	

	
	
	
	
	

	
	
	(
	Enhance enforcement of the “Selective Traffic Enforcement Policy” commensurate with prevailing conditions.
	

	
	
	
	
	

	
	
	
	
In 2006, Kwun Tong District Traffic Team and Tseung Kwan O Division officers carried out a total of 598 operations and dealt with the problems of illegal driving, jay walking, cycling in improper manner and public light bus passengers’ failing to fasten seat belts, etc through education and law enforcement actions to enhance the safety of road users and their awareness of compliance with the law.  There are two traffic accident black spots in Tseung Kwan O Division, namely the junction of Chiu Shun Road and Wan Po Road and the junction of Tong Ming Street and Po Shun Road.

	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	9.  Police (Cont’d)
	
	
	
	

	(Tseung Kwan O Division)
	
	
	
	

	Conclusion

  Police have reviewed and studied the overall crime cases and individual key crimes in 2006 in Tseung Kwan O Division.  Although the number of the overall crime cases has risen, the increase is only attributed to the increase of minor cases like Shoptheft and Miscellaneous Theft, etc.  There are only 802 crime cases per 100,000 people and it is low in proportion to 1,170 cases in Hong Kong.


  Police will continue to maintain a strong frontline police presence in Tseung Kwan O Division and spare no efforts in preventing and combating all kinds of street level crimes.  All kinds of Burglaries including those occurred in the low-density village houses in the area of Clear Water Road will continue to be our considerable concern and actions will be taken accordingly.  Besides, Police will continue to spare no efforts in combating all triad activities in the division and will put in additional resources to tackle juvenile crimes including Bully-type Robbery and Drug Abuse, etc.


  Meanwhile, Tseung Kwan O Division and Kwun Tong District will continue to maintain a good relationship with the general public.  The public, particularly the management and security personnel of housing estates, are encouraged to assist Police in maintaining law and order.  Most importantly, Police have to enlist support from the District Council Members, District Fight Crime Committee members and all local representatives to help convey anti-crime messages to enhance public awareness of crime prevention. 

	10.  Community and Welfare Service

(Social Services Department)
	(A)


	Family and Child Welfare Service

The objectives of family and child welfare services are to preserve and strengthen the family as a unit, to develop caring interpersonal relationship, to enable individuals and family members to effectively cope with personal and family problems, and to maximize their potential 


	(1)


	A continuum of preventive, supportive and counselling services will be provided to needy families.  The new premises of Tseung Kwan O (South) Integrated Family Service Centres has started operation in 2006/07 to provide service, while the reprovisioning of the Tseung Kwan O (East) and (North) Integrated Family Service Centres is being actively proceeded. The office base of Sai Kung Integrated Family Service Centre has been extended to strengthen its service provision. Comprehensive, multifarious and ‘one-stop’ integrated services will be provided in these well furnished centres. 
To implement the Family Support Programme for early identifying needy families and providing necessary family service.

To collaborate operating organization to provide Tseung Kwan O Care in Action Project to strengthen family service and promote family harmony 
	

	10.  Community and Welfare Service

    (cont’d)
	(B)
	Rehabilitation Service

(1) To provide whole range of rehabilitation services so as to enhance the disabled to fully develop their potential physically, mentally and socially.
	
	The new integrated rehabilitation service centre located in Sheung Mei House, Sheung Tak Estate has already operated in this year to provide comprehensive services to the disabled persons.

A Special Child Care Centre cum Early Education Training Centre located at Yue Ming Court of Tseung Kwan O is also targeted to commence operation in the fourth quarter of 2007/08.

	

	
	
	(2)
To educate the public in promoting the concept of fair and non-discriminative participation of disabled so that the concept of “integration of disabled people into the society” be more well-accepted.


	
	Wong Tai Sin & Sai Kung District Coordinating Committee on Rehabilitation Service will coordinate and encourage the rehabilitation service units in the district to organize public education programmes in order to promote the concept of integration and enhance the understanding and acceptance of persons with disabilities in the district.

	

	10.  Community and Welfare Service

    (cont’d)
	(C)
	Elderly Service

To provide services in order to improve the welfare for the elderly so that they can continue to live in the community with dignity.  In case of need, residential placement will be arranged for them.
	(1)


	Long-term care services

In order to meet the needs for more residential care service for frail elderly arising from the aging population, self-care hostel and home-for-the-aged residential places are being converted into care and attention places by phases to provide continuum of care (long term care places).
	

	
	
	
	(2)


	Active and Healthy Ageing

To encourage the community organizations and NGOs to organize programmes to promote active and healthy ageing.
	

	
	
	
	(3)


	Strengthen Community Support Service

To provide more resources to enhance the home care services for the elderly.
	

	
	(D)
	Child and Youth Service

To provide opportunities and assistance to young people so as to foster them a mature, responsible and contribution member of the society. 


	
	
	

	10.  Community and Welfare Service
     (cont’d)
	(1)
	Integrated Child and Youth Services Centre

Integrate the work of Children and Youth Centre, Outreaching Social Work and School Social Work to render service to children, youth and their parents with a view to assist their growth and development.
	(1)
	Modernization programme

The Boys’ and Girls’ Clubs Association of Hong Kong will undergo modernization to improve the facilities and environment of the centre so as to  better suit the needs of the young persons, enhance service quality and cost-effectiveness.


	
	
	
	(2)
	Project for Young Night Drifters (YNDs) at Indoor Recreation Centre (IRC) in TKO

Through organizing various activities at Indoor Recreation Centre in Tseung Kwan O, the project aims at providing YNDs in the district with a safe place to stay so as to minimize the chance of their being fallen prey to negative influence on the streets.  The activities will be held in alternate Friday nights, from 11:30 pm to 1:30 midnight.


	
	
	(3)
	After School Care and Learning Support

To provide additional resources to increase the number of fee-waiving places for low-income families who require after school care service run by NGO for pupils aged 6 – 12.

	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	
	
	
	
	

	10.  Community and Welfare Service
	
	
	
	
	

	     (cont’d)
	
	(2)


	Family Life Education

To promote family life education
	
	To jointly conduct promotional programmes with non-government organizations to educate the public on the importance of family life education so as to enhance family relationship and communication skills, and to prevent family problems.


	
	
	
	
	
	

	
	(E)
	(1)


	Social Security Service

The New Dawn Project, a trial employment assistance project, aims to empower single parents / family carers under the CSSA Scheme to achieve self-reliance and social integration.
	This trial project will last for 18 months commencing from April 2006. Single parents and family carers on CSSA with youngest child aged between 12 and 14 will be required to join the Project. Participants will be helped to overcome barriers to employment through various means including :-

i) assisting them to get access to up-to-date labour market information and other support services, such as after schoolcare places provided by NGO with SWD’s subsidy, counselling support from our Integrated Family Service Centres, etc;
ii) helping them develop personalized action plans to actively find work;
iii) arranging direct job matching;

iv) referring them to join specialized employment   

assistance programme, as appropriate; and 

v) providing post-employment support.


	10.  Community and Welfare Service
     (cont’d)
	
	
	
	

	
	
	(2)
	The Support for Self-reliance Scheme

This Scheme aims at assisting CSSA unemployed recipients to move towards self-reliance.
	To enhance the existing services, we plan to :

i)
Enlarge district-based employment network to help unemployed CSSA recipients to rejoin work force;

ii)
Strengthen community work to benefit job seekers to maintain work habits;

iii)
Launch the Intensive Employment Assistance Projects to provide tailor made employment assistance services to those able-bodied unemployed; and 

iv)
Strengthen the investigation process to prevent fraud and abuse.


PAGE  
1

